## Slide 1: Technical Architecture Review Committee
Technical Architecture Review Committee
An orientation to the Department of Information Technology (DoIT)
Technical Architecture Review process
EPMO Mission:
Enabling successful information technology initiatives and supporting business objectives
July 2023

## Slide 2: TARC: Purpose and Protocol
DoIT’s Technical Architecture Review Committee (TARC) ensures adequate planning on technical aspects of a project are completed and verifies compliance with the State Information Architecture.
TARC is required for any certified information technology (IT) project and for any cloud-based or hosted solution not hosted at the State’s Data Center.
TARC must be completed and approved prior to the project’s Implementation Phase.
TARC is chaired by the DoIT Deputy Chief Information Officer (CIO) and members include DoIT technical subject matter experts.
Agencies presenting at TARC should be represented by the CIO or IT Lead and other technical experts on the project. Contractor participation is limited to one technical SME as needed to support responses to in-depth technical questions.
If TARC denies project continuation, TARC will provide the agency with requirements needed to successfully complete architecture review.
If TARC approves project continuation, approval is emailed to the agency CIO or IT Lead via a signed System Hosting Evaluation Questionnaire or TARC memo.
Once TARC is approved, an agency may proceed to PCC to conduct their Implementation Phase requirements.
TARC is currently scheduled on the fourth Monday afternoon of each month except for November and December that have month end holidays, in which case, TARC is conducted on the third Monday afternoon of the month.

## Slide 3
As of March 2023, documentation required for TARC changed.
For a cloud-based or hosted solution, only one document is required to initiate TARC, a completed System Hosting Evaluation Questionnaire.
To eliminate redundant questions and multiple documents, the new System Hosting Evaluation Questionnaire combines information formerly requested in the:
System Hosting Evaluation Questionnaire,
IT Exception Request Form,
Security Questionnaire, and
System Design Document Template.
The new System Hosting Evaluation Questionnaire must be thoroughly completed by the agency, with all questions addressed, and any follow-up questions from the TARC answered.
If the System Hosting Evaluation Questionnaire is thoroughly completed and approved by DoIT, a presentation is not required.
TARC: Cloud-Based and Hosted Solutions

## Slide 4
Documents requested in the new questionnaire are:
  A system architecture document that includes a summary of the software architecture and different tiers/layers. For example, database, application, business and presentation that are included in the solution.
  An independent security assessment report of the solution and application, if applicable. If an assessment has not been conducted, you will be asked to provide an estimated date for when it will be done.
Once your documentation is reviewed and approved by the TARC, your form will be signed by DoIT indicating approval to proceed with the Implementation Phase. No presentation is required.
Approval of cloud-based and hosted solutions is time bound, 1-year from the date of the approval and cannot be automatically extended.
If after approval, there are no changes to the approved technology, renewal is conducted by sending your request to continue use of the solution to exception.requests@doit.nm.gov and copying your DoIT assigned EPMO project manager. You will receive an email in response once your request is approved.
If after approval, there are changes to the approved technology, please email a completed System Hosting evaluation Questionnaire to exception.requests@doit.nm.gov for review.
TARC: Cloud-Based and Hosted Solutions

## Slide 5
For any certified project that is not a cloud-based or hosted solution, the documentation has changed from the originally requested documents to one Power Point presentation.
  The presentation template includes topics and illustrations requested from each of the TARC documents previously required, such as.
  A summarized project overview & scope and details on what will be purchased as part of the solution
  A diagram of the software architecture and hardware architecture
  Information on data including type, data exchanges, applicable laws, ownership
  Security requirements such as intrusion detection, firewalls, encryption
  Monitoring and review of security logs/alerts
  End user and operational support
  Information on business continuity/disaster recovery
  Contractor agreements
  The TARC meeting is scheduled for one hour.
  The presentation, should not exceed 30 minutes, allowing 30 minutes for discussion and questions from the TARC.
  Once TARC is approved, an agency may proceed to PCC to complete the Implementation Phase requirements.
TARC: Other Technology Solutions

## Slide 6: TARC: Planning and Scheduling
Agency should begin the TARC process at the beginning of the planning phase with required materials reviewed for feedback prior to final documentation being delivered to EPMO 30 days prior to your scheduled TARC date.
If you have a cloud-based or hosted solution, you will not create a presentation for the TARC. Your completed System Hosting Evaluation Questionnaire will be reviewed and follow up will be conducted with your DoIT EPMO project manager and members of TARC. Approval of your Questionnaire fulfills the TARC requirement.
Non-cloud-based or non-hosted solutions, will be presented to the TARC. TARC meetings are currently scheduled virtually and you will receive a Teams meeting invitation, once your readiness to present is confirmed by EPMO.
When scheduled onsite, which will be indicated in an Outlook meeting invitation, the meeting is located at the DoIT First Floor Conference Room at the Simms Building.
If you intend to request a TARC waiver, which is only applicable for a non-cloud-based or non-hosted solution, your Request for Project Certification Exception and Waiver form is due no later than a month prior to TARC and is emailed to EPMO@doit.nm.gov.
The lead time is to provide you sufficient time to prepare for TARC in case your request is denied and to prepare for certification.
If your TARC waiver is rejected, be prepared to continue with the standard TARC process.
A calendar with TARC dates that includes when the initial documentation is due, when final documentation is due and the date of the TARC meeting is posted on the DoIT EPMO website in the FY2023 PCC and TARC Schedule section. TARC is scheduled once a month.

## Slide 7
*Draft documents must be received by 9 am. **Final documents must be received by 5 pm.
The following calendar screenshot includes dates when the initial documentation is due, when you can expect the DoIT reviewed documents to be returned to you, when finalized documentation is due and the date of the TARC meeting. Check the full schedule, which is posted on the DoIT EPMO website in the FY2023 PCC and TARC Schedule section to plan your TARC and PCC attendance.
TARC: Scheduling

## Slide 8
TARC: More Training to Come…
Trainings are being developed to explain each of the fields within the new System Hosting Evaluation Questionnaire and TARC Presentation Template.
For any questions, please email EPMO@doit.nm.gov and copy your assigned DoIT EPMO project manager.